Monthly Status Report

WFU caAERS Adopter Project

October 2008

### **1. Statement of Progress**

*Research Base pilot efforts shifted to testing of 1.5 and 1.51. A limitation of the hosted instance prevented testing of the medwatch form until installation of a local test instance, which was accomplished late in the month.*

### **2. Progress Description**

*This month started the new contract extension period (contract not as yet finalized) the initial contract period. Testing was completed on 1.5 & begun 15.1. Some of the bugs found matched previous iterations. The previous pilot stopping issue of medwatch could not be tested on the hosted instance, and install issues prevented local install till late in the month. Much of the time of the project lead was spent dealing with budget issues for the proposed two month contract extension, and with invoice issues from the previous iteration.*

**Major Accomplishments:**

* CAERS teleconferences
* Revisions of Invoice submission
* 1.51 testing and local installation

**Activities Planned for next month**

* Final testing of 1.51 rules and report engine for pilot
* Upgrade of pilot instance to 1.51

Administrative Accomplishments

**Activities Planned for Next Month**

* New contract completion

ISSUES

We were concerned about the upgrade process of the pilot instance to the 1.51 instance and the preservation of data.

Finally, we are worried about the deadline approaching for the end of the contract adoption period. Without greater commitment we maytime that will be consumed getting the next contract through. We have had considerable negative reaction to the management of caBIG contracts (by both us and caBIG) this year and need a prompt efficient processing of the next contract period.

RISKS

| Risk ID | Risk | Consequence | Prob. | Impact | Mitigation / Contingency | Owner | Status |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  | **New contract will experience serious delays** | **WFU work on testing will be curtailed** | **High** | **High** | **Quick submission of contract** | **Semantic Bits** | **<<Open or Closed>>** |

Submitted by: Robert Morrell

\_signature\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_ \_\_\_11/11/08\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

Signature Date

\_\_\_\_\_Robert Morrell\_\_\_\_\_\_\_\_\_\_

Name (please print)

\_\_\_\_\_\_\_\_Systems Manager CCCWFU\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

Title/Organization