Monthly Status Report

WFU caAERS Adopter Project

January 2009

### **1. Statement of Progress**

*Research Base pilot testing focused on rules and reports using version 1.7. The 5 day and 10-day and medwatch based reports were created and configured, and initial test seemed to work. However when the complete rule set was loaded, the system began erroring. Work on this problem was ongoing at the end of the month.*

### **2. Progress Description**

*This month’s work tested immediate fixes aimed at making caAERS completely usable for Research Base. A significant bug was encountered with rules and work on this problem is ongoing.*

**Major Accomplishments:**

* CAERS teleconferences
* 1.7 testing and local installation

**Activities Planned for next month**

* Further Testing of rules in version 1.7
* Possible Upgrade of pilot instance to 1.7

Administrative Accomplishments

**Activities Planned for Next Month**

* Work on extending contract.

ISSUES

Only two issues remain for the Pilot: the final approval of a functional version, and accomplishing the in place upgrade.

RISKS

| Risk ID | Risk | Consequence | Prob. | Impact | Mitigation / Contingency | Owner | Status |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  | **New contract will experience serious delays** | **WFU work on testing will be curtailed** | **Low** | **High** | **Quick submission of contract** | **Semantic Bits** | **<<Open or Closed>>** |

Submitted by: Robert Morrell

\_signature\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_ \_\_\_01/08/09\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

Signature Date

\_\_\_\_\_Robert Morrell\_\_\_\_\_\_\_\_\_\_

Name (please print)

\_\_\_\_\_\_\_\_Systems Manager CCCWFU\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

Title/Organization