# Monthly Status Report

# WFU caAERS Adopter Project

August 2009

### 1.  Statement of Progress

The latest version of  cAERS was installed and some initial testing was begun. Some previously identified issues and bugs were observed, and WFU worked with developers to create an alternating clean install/upgrade schedule, and to insure “fresh” users get involved with testing, to insure old bugs are not simply worked around. The research base pilot had no activity this month (no events).

### 2.  Progress Description

The latest version of caAERS was instantiated at WFU. This was delayed because of problems with the test box, which required it be re-imaged. This resulted in the first clean install of caAERS at WFU in some time, and we discovered that the install process had not improved significantly. Documentation needs attention.

Major Accomplishments:

- CAERS teleconferences

- Test install implementation

Activities Planned for next month

- Further testing

- Pilot refinement (required section overlay

- Pilot upgrade

Administrative Accomplishments

Major Accomplishments:

- Invoicing for prior period.

Activities Planned for Next Month

- Further training of RB staff

ISSUES

The key issues still revolve around the of the handling of disease in symptom control trials.

RISKS

| Risk ID | Risk | Consequence | Prob. | Impact | Mitigation / Contingency | Owner | Status |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  | Problems for symptom control trials due to ADEERS treatment trial focus of caAERS | Adopter acceptance may be limited | High | High | Careful identification of problem points and quick mitigation in UI and report outputs | Semantic Bits | <<Open or Closed>> |

Submitted by: Robert Morrell

__________________	___09/11/09__________________

Signature			Date

_____Robert Morrell__________

Name (please print)

________Systems Manager  CCCWFU_______________________________________

Title/Organization